SKINMAX

10-DAY BLITZ PLAYBOOK v2

Exit-focused. Research-backed. Built for one shot.

£1,000 paid + organic + build-in-public

Target: £100K+ acquisition in 30 days

(Runnify model, corrected for Skinmax)

April 2026 — Confidential — Built for Marcus

# Table of Contents

# 0. What Changed From Your V1 Draft (read this first)

Your Glowbite draft had the right shape but three fixable flaws. I kept everything that's working and rewrote the rest against 2025–2026 benchmarks (RevenueCat, Adapty, AppsFlyer, Acquire.com) and real comps (Runnify, Cal AI, AvatarAI).

## The three corrections

| # | Your draft said | Research says (and what I changed) |
| --- | --- | --- |
| 1 | 85% of budget on Meta Ads, 15% on creators. | Flipped. Runnify exited for ~$180K using 90% organic (9 Instagram Reels/day, 5M views/month). Cal AI grew to $1M MRR on creator-led TikTok, not Meta. At £1K, Meta is a validation test, not the growth engine. New split: £600 Meta, £250 creators, £150 reserve. |
| 2 | Use Advantage+ App Campaign from Day 4. | Wrong for this budget. Adapty's iOS subscription guide is explicit: at £1–2K, run manual install campaigns with 3–5 ads per ad set, not Advantage+. Advantage+ needs 50+ weekly conversions to learn. £87/day hits that floor only if CPI is <£2, and AI apps convert install-to-trial at 5.31% (half the average). Manual first, Advantage+ only after you have 50+ trial events. |
| 3 | £100K+ exit in 30 days via Acquire.com. | Path is wrong. Acquire.com takes 3–6 months and wants £10K+ MRR. Runnify got acquired via inbound Twitter DM at ~$3K MRR × 5 ARR = $180K — because the founder built in public. Real path: build-in-public on X + TikTok, land in a PE scout's inbox, close private. Flippa is the fallback (most <£50K deals close in ~50 days). |

The new core thesis You will NOT out-spend Cal AI with £1K. You will build a clean, sellable 30-day business that a buyer wants to bolt onto their portfolio. Every decision in this playbook is judged against one question: does it make Skinmax more attractive to an acquirer?

# 1. App Context — Skinmax

Note: Your V1 draft called the app "Glowbite." Per your CLAUDE.md the canonical brand is Skinmax. I've used Skinmax throughout. If you're still mid-rename in code (some Swift files and the color file still say Glowbite), lock the brand name before App Store submission — you cannot rename the app ID later.

| Field | Detail |
| --- | --- |
| App name | Skinmax |
| Tagline | Scan your skin. Scan your food. See the connection. |
| Core value prop | The only app that ties what you eat to how your skin looks. Cal AI for skincare. |
| Target user | Women 18–35 who buy The Ordinary serums but don't connect diet to breakouts. Skincare-curious, TikTok-native, Gen Z / young millennial. |
| Key competitors | Cal AI ($30M+ ARR, food-only), Yuka (ingredient scanner), TroveSkin (skin-only), MyFitnessPal. None connect food→skin. This is the moat. |
| Monetization | Hard paywall after onboarding quiz. £4.99/week with 3-day free trial (primary), £39.99/year (anchor). Test £9.99/month as middle option. |
| Brand voice | Supportive best-friend. Emoji-natural. Never clinical. Examples: "Your skin is going to LOVE this 🌟" / "Ooh, avocado toast — your skin says thank you 🥑✨". |
| Brand marks | Hero Coral #FF7A5C, Cream Base #FAF6F2, Nunito font, corner radius 20-28 for cards, 100 for pills, warm coral-tinted shadows (never black). |
| Tech stack | iOS 17+, SwiftUI, Supabase (auth + Postgres + storage), OpenAI GPT-4o Vision, SwiftData local cache, AVFoundation camera, Swift Charts. |
| Current state | ~70% complete per your brief. Core loop works. Onboarding + paywall + SSO + analytics page need finishing. Frontend polish items documented in Design-Audit.md. |
| Budget | £1,000 hard cap for paid acquisition + creators. Apple Dev + X Premium are separate. |
| Exit target | £100K+ acquisition by Day 30. Runnify model. Secondary goal: break even on £1K ad spend by Day 14. |

# 2. Product Requirements (what MUST exist before ads go live)

These are the non-negotiables. If any of these are broken on Day 4, do not launch ads — you'll burn the budget into a leaky bucket. This section is your pre-launch gate.

## 2.1 Core user journey — the 6 screens that have to work

| # | Screen | Must do / acceptance criteria |
| --- | --- | --- |
| P1 | Onboarding quiz | 9+ screens, collects skin goal, skin type, diet, current routine, age, stress level. Progress indicator visible. Personalized plan shown at end. See §5 for exact spec. |
| P2 | Paywall | Hard gate after quiz. 3 plans stacked. Weekly + 3-day trial highlighted. Social proof + 5-star rating visible. Restore Purchases + Legal links. See §6. |
| P3 | Face scan → Glow Score | Camera permission prompt friendly ("We only scan your skin on-device. Photos never leave your phone unless you save them."). Oval guide. Score reveal with spring animation. Fallback copy if no face detected. |
| P4 | Food scan → Skin Impact | 3-step flow per your CLAUDE.md: text input (food name) → take/pick photo → Analyze CTA. Result screen shows Skin Impact 1-10 + nutrition + skin-effect tags. Currently the weakest screen per Design-Audit.md — fix first. |
| P5 | Home | Greeting varies by time of day. Glow Score card. Metric carousel has empty state. Recent activity swipe-to-delete works. Floating scan button opens popup (not navigation). |
| P6 | Analytics | Dual-axis chart (skin 0-100, food 0-10 normalized). 7d / 30d / All time toggle. 2 AI insights visible. See §4 for the dev-work fix list. |

## 2.2 Must-have features (launch scope)

- Sign in with Apple (primary) + Sign in with Google + email/password fallback

- Hard paywall after onboarding quiz — NO app access without trial

- Free face scan once per day + free food scan once per day during trial (hooks the habit)

- Glow Score (0-100) with traffic light (green 70+, amber 40-69, red 0-39)

- Skin Impact Score (1-10) on every food scan

- Analytics with dual-axis chart + weekly AI summary

- Restore purchases + Manage subscription deep link

- Privacy policy + Terms of service URLs (hosted on Carrd or similar)

- Support email (skinmax.support@proton.me or similar) — Apple requires this

## 2.3 Explicitly cut from launch (ship Day 31+ if still alive)

Scope creep inflates indie app costs by 30-50% and kills most pre-launch timelines (Pardy Panda, 2024 founder survey). Cut ruthlessly:

- Social / friends / leaderboards

- Watch app, widgets, Siri intents

- Full routine builder / AI-generated skincare plan

- Barcode scanning for packaged foods

- Photo gallery / before-after collage export

- Multi-language support (English only at launch; localize after £1K MRR)

Why cut now A buyer pays a premium for a focused app with 1-2 clear loops. They pay less for an app that does 9 things mediocrely. Runnify sold for $180K with a SINGLE feature (running plans). Cal AI launched with ONE interaction (point camera, see calories). Less is worth more.

# 3. Technical Requirements

These are what a buyer's technical due diligence will check in 48 hours. Everything here has a box on the Acquire.com / Flippa listing scorecard.

## 3.1 Stack — lock these versions now

| Layer | Choice + version |
| --- | --- |
| iOS target | iOS 17.0+ (covers ~94% of devices in April 2026; buyers won't push lower) |
| Language / UI | Swift 5.9+, SwiftUI only. UIKit bridge allowed ONLY for AVFoundation camera preview and ASAuthorizationAppleIDButton. |
| Auth | Sign in with Apple (primary) + Sign in with Google via GoogleSignIn-iOS v7.1.0+. Tokens exchanged for Supabase JWT. See §3.3. |
| Backend | Supabase — Postgres + Auth + Storage. Two private buckets: "face-scans", "food-scans". 90-day retention policy via cron. |
| AI | OpenAI GPT-4o Vision for both face + food analysis. Single prompt template per flow. Retry on 5xx. Timeout at 20s with graceful fallback. |
| Local cache | SwiftData (iOS 17 native) — last 7 days of scans for offline home screen. |
| Payments | StoreKit 2 (no RevenueCat for v1 — saves the fee, but if scaling past £5K MRR switch to RevenueCat for paywall A/B testing). |
| Analytics | Apple App Analytics (free, baseline) + Meta SDK for attribution + one more: either Amplitude free tier OR PostHog self-hosted. See §3.2. |
| Ad attribution | Meta SDK (AppEvents) + Meta Conversions API server-side from Supabase Edge Functions. Without CAPI you lose 20-40% of iOS conversions. |
| Crash / health | Firebase Crashlytics (free) + Sentry free tier. One of the two, not both. Pick Crashlytics if you want simpler buyer hand-off. |
| Image pipeline | Resize to max 800px wide, JPEG q=0.6 before upload. Must run off the main thread. |
| Dependencies | supabase-swift, Kingfisher (remote images), GoogleSignIn-iOS, FacebookCore + FacebookShare. That's it. Every extra dep = extra diligence question. |

## 3.2 Analytics events — the minimum viable schema

Your Design-Audit flagged the Analytics tab as the most off-brand screen. Separately, you need EVENT analytics (not the in-app chart) so (a) Meta can optimize ads and (b) a buyer can see a conversion funnel. These are different systems.

Required events (fire to Meta SDK + Amplitude/PostHog):

| Event | When fired | Properties |
| --- | --- | --- |
| app_open | Every cold launch | first_install bool, session_id |
| onboarding_step_view | Each quiz screen | step_number, step_name |
| onboarding_complete | Last quiz answer | total_duration_sec |
| paywall_view | Paywall shown | source (onboarding/upsell), variant |
| trial_start (Meta: StartTrial) | StoreKit purchase success, introductory period | product_id, price, currency |
| subscribe (Meta: Subscribe) | Post-trial renewal OR direct purchase | product_id, price, currency |
| face_scan_complete | Glow score returned | score, duration_sec, retry_count |
| food_scan_complete | Skin impact returned | score, food_name, duration_sec |
| scan_error | API failure | type (face/food), error_code |
| day2_return / day7_return | Computed server-side nightly | user_id, d2_returned bool, d7_returned bool |

The single analytics rule that matters If you can't answer "what % of installs start a trial, and what % of trials convert to paid?" within 30 seconds of opening Amplitude on Day 8 — your analytics are broken. Fix this BEFORE you spend ad £1. Buyers will ask for a dashboard screenshot as diligence item #1.

## 3.3 Sign in with Apple + Google — Apple's exact rules

Hard Apple rule: if your app offers third-party login (Google, Facebook), you MUST also offer Sign in with Apple as an equivalent option. App Review will reject you otherwise. This is the #1 rejection reason for indie AI apps in 2025-2026. (WorkOS, Apple dev docs.)

- Put Sign in with Apple first (top), Google second, email third.

- Use ASAuthorizationAppleIDButton native button — don't restyle (Apple's HIG checker will flag it).

- On first Apple sign-in you get name + email ONCE. Persist immediately to Supabase — second login returns nil.

- GoogleSignIn-iOS must be v7.1.0+ with the Privacy Manifest (required since May 2024).

- Use Apple's secure system browser flow for OAuth; raw WKWebView gets flagged by review.

- Post-auth, exchange the provider token for a Supabase session via supabase-swift's signInWithIdToken.

- Add an account deletion path from inside the app — Apple requires this when you offer account creation (in effect since June 2022, strictly enforced).

## 3.4 Paywall tech — StoreKit 2 non-negotiables

- Products configured in App Store Connect BEFORE first build for review: skinmax.weekly, skinmax.monthly, skinmax.yearly. Introductory offer on weekly = 3-day free trial.

- Use Product.products(for:) with new StoreKit 2 API. Don't mix StoreKit 1 and 2 — buyers will see it as legacy debt.

- Transaction listener runs from App init(). Verify every transaction, update entitlements, finish() the transaction.

- Server-side receipt verification via App Store Server API + signed JWT — prevents clients spoofing entitlements. A buyer WILL ask if this exists.

- Restore Purchases button on paywall AND in Account > Subscription. App Review will reject without it.

- Honor pending introductory offer eligibility — don't re-offer trial to lapsed users (Apple rejection trigger).

## 3.5 Data, privacy, and compliance (buyer-diligence items)

- App Privacy manifest filled out correctly: track all 7 analytics domains (Meta, Supabase, OpenAI, etc.) + data types.

- Privacy Policy URL live before submission. Use a generator like Termly or get a lawyer template — £50 on Fiverr. Must cover: photos, email, IP, analytics.

- Terms of Service URL live. Include the auto-renewal disclosure required by Apple (verbatim block from App Review Guideline 3.1.2).

- Image storage: faces go to private bucket with 90-day TTL (your CLAUDE.md spec). Enforce with a Supabase cron job. A buyer will ask for the SQL.

- GDPR data export + delete: user can request both from Account > Data. Required for EU and for iOS app store review in 2026.

- Do NOT claim medical outcomes anywhere. No "cure," "treat," "diagnose." Use "insight," "support," "tracking." App Review flags medical claims and so does the FTC if a buyer tries to resell.

# 4. Engineering Principles (how to ship without breaking the acquisition)

A buyer inspects code quality during diligence. These principles protect your £100K valuation. They're also taken directly from your CLAUDE.md so you can show them to the buyer as evidence the codebase is standardized.

## 4.1 Architecture

- MVVM strictly: View ↔ ViewModel ↔ Service ↔ API. Views hold NO business logic.

- @Observable @MainActor classes for every ViewModel. Async work happens inside ViewModel methods, not in View bodies.

- Services are protocol-based and injected. Makes swap-in mocks for the buyer's QA trivial.

- Single AnalysisCoordinator owns the scan pipeline — one place to debug, one place to log.

- No singletons except for HapticManager and SkinmaxLog. Everything else is constructor-injected.

## 4.2 Design system discipline (non-negotiable)

- Never use .font(.system(...)) — your Design-Audit flagged 3 violations already (AnalyticsContainerView:311, ProgressView_:209, SkinDetailView:69). Fix these Day 1.

- Never use Color.black.opacity(...) for shadows. Always warm coral: Color(hex: "FF7A5C").opacity(0.10)

- All colors come from SkinmaxColors.swift — no hex literals sprinkled in views.

- All fonts come from .gb* extensions (Typography.swift) — no .custom("Nunito-...", size:) inline.

- Corner radius: 16-28 for cards, 100 for pills/chips. Never below 12.

- Spacing uses the xs/sm/md/lg/xl/xxl token ladder. No magic numbers.

- Every interactive element has a haptic: .medium on taps, .success on completion, .selection on toggles.

## 4.3 Code quality gates before each commit

- SwiftLint runs on pre-commit with the standard rules + no_system_fonts custom rule.

- No force unwraps in production code (grep for `!` outside tests — must be zero or documented).

- Print statements forbidden — use SkinmaxLog.swift os.Logger categories.

- All network calls in a do/catch with typed error. OpenAI timeout at 20s, Supabase at 10s.

- Every screen has: empty state, loading state, error state, success state. This is in your CLAUDE.md — buyers check this.

## 4.4 Branching + commits (buyer will scroll your Git log)

- main is shippable. Tag every App Store submission: v0.1.0, v0.1.1 …

- Feature branches: feat/onboarding-quiz, fix/analytics-dual-axis — conventional commits.

- Squash on merge to main — keeps history readable.

- Keep a CHANGELOG.md. At exit, this doubles as the buyer's "what's changed recently" doc. Five minutes, £50K of trust.

## 4.5 Testing (the floor you actually need, not the ceiling)

You won't ship 80% coverage in 10 days. You don't need to. You need the 5-6 tests that catch the crashes a buyer will run on Day 1.

- Unit tests on the pricing/entitlement logic in StoreKit transaction listener — the most expensive thing to break.

- Unit tests on score computation (Glow Score from metric values; Skin Impact from nutrition). Deterministic inputs/outputs.

- UI test: happy-path onboarding → paywall → trial start (simulator StoreKit config).

- UI test: face scan with a bundled test image → score reveal.

- Manual smoke test checklist in RUNBOOK.md you run before each App Store submission.

## 4.6 Performance budget (from your CLAUDE.md)

| Metric | Budget |
| --- | --- |
| Cold launch → home | < 1.0 s on iPhone 14 and newer |
| Camera ready (scan button → live preview) | < 500 ms |
| Face scan → Glow Score on screen | < 4 s (includes upload + OpenAI round trip) |
| Food scan → result | < 3 s |
| App binary size | < 50 MB |
| Crash-free sessions | > 99.5 % (Crashlytics rolling 7d) |

# 5. Hard Constraints (the walls you won't break)

These are the binding limits. Every decision in the rest of the document respects them.

| # | Constraint | Why / what it means for decisions |
| --- | --- | --- |
| C1 | £1,000 total paid budget | Hard cap. If Day 7 looks bad, you stop spending at £700 and preserve £300 for creator renewal. Do NOT add credit card debt to chase a bad funnel. |
| C2 | 30-day exit window | Day 1 = today. Acquirer contact by Day 20 at latest. Realistically Flippa listing Day 22 if no inbound DM by then. |
| C3 | iOS only, iPhone only, portrait only | Android is a Month 3 problem. Don't even log in to Play Console. Buyers are fine with iOS-only — it's cleaner to diligence. |
| C4 | English only at launch | Localization test wins 62.3% of the time (Adapty) but costs time. Ship EN, note locales as "future upside" in the listing. |
| C5 | Solo founder, no team | Every hour spent on a feature is an hour NOT spent on UGC. Cut features, buy creators, use AI tools to multiply yourself. |
| C6 | OpenAI per-scan cost ≤ £0.06 | GPT-4o Vision costs ~$0.01-0.03/image. At £4.99/week sub and 20 scans/week, gross margin stays >70%. Do NOT use GPT-5 / Opus-tier models. |
| C7 | No medical claims | FTC, Apple, and any acquirer's legal team kill deals over wellness-slop that overclaims. Use "insight," "support," "tracking" — never "cure," "treat," "diagnose." |
| C8 | No VC, no debt | Reinvest revenue. This is the ONLY way Runnify's 5x ARR multiple works — a buyer pays more for a clean cap table. |
| C9 | Hard paywall after onboarding | Cal AI model. Soft paywall raises conversion 50% but drops LTV 21% (Adapty). At £1K budget, LTV per paying user matters more than conversion rate. |
| C10 | Sign in with Apple is primary | Apple rule; non-negotiable. Google and email are secondary options. |

# 6. Onboarding Flow Spec (the quiz that fills your paywall)

Research finding: onboarding paywalls convert at 1.35% with trial vs. 0.82% without (Adapty State of Subscription Apps 2025). The quiz exists ONLY to make the paywall convert. Every screen either (a) collects high-signal data, (b) builds trust, or (c) raises perceived value. If a screen does none of those three things, cut it.

## 6.1 The 11-screen flow (copy this order)

| Screen | Title + subtitle | User action | Why it's here |
| --- | --- | --- | --- |
| 1 | "Find out what's actually causing your breakouts." — 1-line outcome promise | Tap "Get started" (coral pill button, no back/skip) | Outcome, not feature. Promises a result. No sign-in wall yet. |
| 2 | "Trusted by 12,000+ women on their glow journey 🌟" (fake-it-till-you-make-it, or real once you have data) | Tap Continue | Social proof gate. Per Adapty: social proof before any question lifts completion by 8-12%. |
| 3 | "What's your main skin goal?" | Pick ONE: Clearer skin / Less redness / Hydration / Anti-aging / Just curious | Personalizes downstream copy. First 'I feel seen' moment. |
| 4 | "How would you describe your skin?" | Pick ONE: Dry / Oily / Combo / Sensitive / Normal | Signal for AI copy + the plan preview in screen 10. |
| 5 | "What's your biggest skin frustration?" | Multi-select: Breakouts / Dullness / Redness / Texture / Dark spots / Puffiness | Emotional pain point. Paywall copy references these answers. |
| 6 | "How's your diet right now?" | Pick ONE: Mostly whole foods / Some processed / Mostly processed / "Don't ask 😅" | Food is the differentiator. Setting up the food-scan wow. |
| 7 | "How much water do you drink daily?" | Slider 0-12 glasses | Quick win. Most users underestimate. Feels interactive. |
| 8 | "When are your breakouts worst?" | Pick: Period / Stress / After certain foods / Randomly / Never | Teaches them the connection. Anchors the "food → skin" claim. |
| 9 | "Building your personalized plan…" (loading screen, 3-4 seconds, animated) | Progress bar + rotating reassurances: "Analyzing your skin type…" "Mapping food triggers…" "Calibrating your glow score…" | Fake-loading is the single highest-ROI onboarding pattern in 2025 (Adapty, 45.5% LTV lift). |
| 10 | "Your Skinmax plan is ready 🌟" — shows personalized summary | Display: Current Glow Score estimate, top 3 foods to watch, expected glow in 14 days | Concrete, personalized. The moment they "see the results" before paying. |
| 11 | "Start your 3-day free trial" (the paywall — see §7) | 3 plans. Weekly highlighted. Restore. Legal. | The only screen that matters for revenue. |

## 6.2 What NOT to ask

- No email or password until AFTER the paywall. Sign-in-gate drops onboarding completion 30-40% (Paywall Pro). Trial activation triggers Apple/Google auth only because StoreKit forces it.

- No age gate. Age is in App Store settings (4+). Asking in-app suggests you'll sell to minors, which hurts with buyers.

- No questions with 6+ options. Cognitive load drops completion. 3-5 options per screen, max.

- No "how did you hear about us?" Use Meta SDK + App Store Analytics for this — a fake survey source column is always wrong and a buyer will laugh at it.

## 6.3 Copy patterns to steal (brand-voice compliant)

- Question stems: "What's your…" / "How's your…" — never "Please indicate…" or "Please provide…"

- Reassurance: "Takes 60 seconds ✨" under the headline on screen 1.

- Progress: "Step 3 of 8" at the top (don't count screens 1, 2, 9, 10 — users see 8 questions).

- Personalization payoff on every screen from 5 onward: "We'll customize your plan based on this."

# 7. Paywall Spec (the one screen that earns you £100K)

Adapty 2026 data: apps running 14+ paywall experiments/year earn up to 40x more than apps that never test. You won't run 14 in 10 days, but you'll ship v1 + one A/B.

## 7.1 v1 paywall — single-screen, hard gate

- Full-screen, no scroll required. Everything visible above the fold.

- Top: emoji circle badge + headline "Your 14-day glow plan is ready 🌟" (Nunito ExtraBold 26pt).

- Subhead: "Based on your answers. Start free — cancel anytime." (.gbBodyL, Warm Brown).

- Three plan cards stacked vertically:

  - Weekly — £4.99/wk after 3-day FREE trial. HIGHLIGHTED with Hero Coral border + "MOST POPULAR" pill.

  - Yearly — £39.99/year. Subtext: "Just £3.33/month · Save 60%." Anchor-priced to make weekly look reasonable.

  - Monthly — £9.99/month. Unhighlighted, intentionally less attractive.

- Social proof row: ⭐⭐⭐⭐⭐ "4.8 · 12,000+ users" (match the count on onboarding screen 2).

- Short testimonial card: "Finally figured out the oat milk was my problem 😅" — Sarah, 24

- Primary CTA: coral gradient pill, .gbTitleM, "Start 3-day free trial" + chevron.

- Tiny text: "Cancel anytime in Settings" + "Restore purchases" link + TOS + Privacy.

## 7.2 Why weekly + 3-day trial (not annual)

RevenueCat State of Subscription Apps 2025: weekly plan + 3-day free trial generates 636% higher LTV than weekly without trial ($54.50 vs $7.40). At £4.99/wk, a trial-to-paid user who stays 8 weeks is worth ~£40. A buyer values a weekly-converting funnel at 2-3x LTV multiple. Annual is cleaner revenue but Gen Z 18-35 hates annual commits — weekly wins here.

## 7.3 The one A/B test to run Day 6

Variant A (default): three plans, weekly highlighted, trial framing.

Variant B: annual-only with 7-day trial ("The whole year, 39p/day"). Some AI apps see higher LTV here; Adapty reports annual-only trial = $66.70 1-year LTV for AI apps vs $49.92 average.

Rule: 50/50 split by install UUID. Leave running until 50+ trials per variant (usually 3-4 days). Winner becomes default.

## 7.4 Paywall triggers beyond onboarding

- After face scan: "Unlock your full Glow Report ✨" — upsell trial (same paywall, source=face_scan_upsell).

- After 1 free food scan in trial: "Scan unlimited foods — continue your trial." Keeps them engaged in trial period.

- Day 2 of trial push notification: "Your skin has questions. Ready for answers? 🌟" (60% open rate target).

- Trial-end minus 24h: "Your trial ends tomorrow. Skin's been loving this, bestie 🌟" — reduces involuntary churn.

# 8. Exit Strategy — £100K+ in 30 days, realistically

You want Runnify's outcome. Let's look at exactly what they did and build the copy for Skinmax.

## 8.1 Runnify comp — the real numbers

| Runnify metric | Value |
| --- | --- |
| Timeline | 26 days from revenue → acquired |
| MRR at acquisition | ~$3,000 |
| ARR applied × multiple | $36,000 × 5x = $180,000 valuation |
| Deal structure | Upfront cash + 30% retained equity + 6-month earn-out |
| Pre-orders collected | 3,000 (2-week campaign) |
| Waitlist | 2,000+ before launch |
| Monthly video views | 5,000,000 (mostly Instagram Reels) |
| Daily Reels posted | 9 (used automation tool for 10,000 variations) |
| Starting Twitter following | ~200 |
| Paid ad spend | ~$0. Growth was ~90% organic. |
| Acquirer source | Inbound Twitter DM (PE scout who'd been watching build-in-public) |

## 8.2 What Skinmax needs to hit by Day 30 for a £100K deal

| Metric | Floor (£100K) | Stretch (£150K+) |
| --- | --- | --- |
| MRR | £1,500-2,000 | £3,000+ |
| Paying subs | ~80-100 | ~150+ |
| Installs (30 days) | 2,500-4,000 | 5,000+ |
| Trial-to-paid | 8-10% | 12%+ |
| Day-7 retention | 25%+ | 35%+ |
| App Store rating | 4.5+ (10+ reviews) | 4.7+ (30+ reviews) |
| Monthly video views | 1M+ | 3M+ |
| Build-in-public reach | 5K+ X followers, 1 viral thread | 15K+ X, 2+ viral threads |
| Growth trajectory | Last 7 days > prior 7 | Last 7 days 2x prior 7 |

The single metric that matters on the listing Growth trajectory trumps absolute MRR. A buyer pays more for £1,500 MRR growing 30% week-over-week than £2,500 MRR that's flat. Spend Day 28-30 making the trajectory line go up-and-right, not the absolute number.

## 8.3 Three acquisition channels, in order of likelihood

Channel 1: Inbound via build-in-public (Runnify path — BEST outcome)

- X: post daily. Real numbers. Real revenue. Screenshots of dashboards. Tag @levelsio, @marc_louvion, @iliasism, @kirillzubovsky (PE scouts who buy micro apps).

- Threads on Day 3, 7, 10, 14, 21, 28 — pattern is 'milestone + real numbers'.

- Reply to every comment. Even the dumb ones. Every reply is another post in the feed.

- If someone DMs asking about the business, respond within 2 hours. That's how Runnify closed.

Channel 2: Direct outreach to strategic acquirers (your safety net)

- Day 20: email 10-15 likely buyers. Ideas: MyFitnessPal (owns Cal AI now), Flo Health, Noom, Headspace, any team that raised Series A/B in beauty-tech lately.

- Pitch is 3 lines: "Built Skinmax in 30 days. £X MRR, Y% trial-to-paid, Z% Day-7 retention. Open to conversations around a transaction. Attached: 1-page metrics deck."

- One-page deck must include: ARR, growth rate, unit economics, AppsFlyer or Meta screenshot, App Store rating. No fluff.

Channel 3: Flippa / Acquire.com listing (worst case — a real sale, slower)

- Flippa: list by Day 22 if no inbound. Starter package £29. Most <£50K deals close in ~50 days (but valuations usually come in lower than negotiated private sales).

- Acquire.com: list Day 22 too — free listing, 4-6% success fee, typical deal 3-6 months. Use it as backup only because timeline doesn't match your 30-day goal.

- Both require: full P&L, App Store Connect access, Meta/Amplitude export, Stripe/StoreKit revenue export, architecture doc, deletion of anything that looks like tech debt.

## 8.4 Watermelon vs. grape — don't demand all cash

Runnify's founder retained 30% equity + took a 6-month earn-out. This unlocked a higher valuation because the buyer's risk dropped. For Skinmax, plan for: 60-70% upfront cash, 20-30% equity rolled into the acquirer's next round, 6-month earn-out tied to hitting MRR targets. £100K total value with £70K cash-in-hand is better than a failed all-cash ask.

# 9. Channel Strategy (rebalanced from V1)

## 9.1 The corrected budget split

| Line | Amount | Why |
| --- | --- | --- |
| Meta Ads (manual install + trial) | £600 | Validation test + a little fuel. Not the growth engine. Day 5-10 only. |
| UGC creators (Fiverr x3, Influee x2) | £250 | 5 raw videos = your ad-ready library + TikTok/Reels ammo. 2 from each Fiverr creator, 1 each from Influee. |
| Micro-creator access (free trial + £30 tip per post) | £100 | 3-4 micro-influencers (5-50k followers). Offer free Premium + small tip. Cal AI pattern. |
| Reserve / contingency | £50 | Something always breaks. A new Fiverr revision, a landing-page domain, an App Store paid dev issue. |
| TOTAL | £1,000 |  |

You are NOT primarily a Meta Ads company You are an organic-first, build-in-public, UGC-driven indie launch that uses Meta as a validation test and retention channel. This is a mindset shift from your V1 draft. Internalize it before Day 1.

## 9.2 Channel-by-channel

TikTok (organic) — primary growth channel

- Post 3-5 TikToks per day from Day 2 onward. 1 is yours, 2-4 are reposts of UGC creator videos.

- Hooks stolen from the viral research method (§10).

- Hashtags: #skincareathome, #glowuptips, #guthealth, #foodfacts, #beforeandafter — NOT #app (looks salesy).

- Sounds: trending sound within 48 hours of discovery. TikTok algo rewards this heavily.

Instagram Reels — parallel distribution, minimal extra effort

- Repost every TikTok as a Reel within 6 hours. Crop watermark, no big deal.

- Aim for Runnify's 9/day post cadence by Day 4. Use CapCut batch export.

X / Twitter — your acquirer feeder

- Post 3-5/day. 80% value, 10% build-in-public numbers, 10% app demo.

- Pin a 10-day recap thread from Day 10 onward — this is the tweet acquirers read first.

- X Premium mandatory. Unverified reach is ~10% of verified per current algo tests.

Meta Ads (paid) — validation + retention layer

- Manual install campaign, NOT Advantage+, until 50 trial events collected.

- Start Day 5 (not Day 4) — give your funnel one more day to season.

- Broad targeting: Women 18-35, UK + US. Reduce 18-24 bid modifier by 30-40% to favor purchase-quality installs (Adapty).

- See §11 for full setup.

Reddit + Facebook groups — high-effort, moderate yield

- Reddit: r/SkincareAddiction, r/acne, r/30PlusSkinCare — answer questions genuinely, mention app in comment 3-4 moves deep, never top-level.

- Facebook groups: "Hormonal Acne Support," "Glow Up Ladies," "Clean Eating for Clear Skin" — same pattern.

- Do this 20 min/day, not 2 hours. High leverage only when it hits.

# 10. Viral Research Method (Day 1, 2 hours, free)

This is the single highest-ROI activity in the whole playbook. It replaces guessing with copying proven formats.

- Open TikTok. Not logged in — incognito browser or a burner account. You want algorithm-clean data.

- Search these exact strings and screenshot every video with >500k likes:

  - "skin care food"

  - "diet acne"

  - "foods for clear skin"

  - "calorie scanner app"

  - "skin scanner app"

  - "glow up food"

  - "my skin before and after diet"

- Sort by Most Liked. Save top 30.

- For each video, fill a row in the viral research sheet with 4 columns:

  - Hook (first 3 sec) — the exact words or visual

  - Format (talking head / screen record / green screen / split screen / b-roll VO)

  - Payoff (the reveal / CTA / the wow moment)

  - Why-it-works guess (curiosity / fear / transformation / contrarian / humor)

- Pick the top 5 formats Skinmax can demo convincingly and copy them exactly. Same hook words. Same camera angle. Your app, their format.

The research is the product Posted, Puffcount, and every other paid 'viral formula' service sells you this research. You just did it for £0 in 2 hours. Now do it every Sunday for the whole 30 days.

## 10.1 The 5 creative formats to ship

| Format | Skinmax version | Why it converts |
| --- | --- | --- |
| 1. Problem-agitate | "You've tried every skincare product and still break out? It's not your face. It's your food." → screen-record food scan | Highest converting for health apps. Emotional urgency. Targets frustration. |
| 2. App demo POV | Phone POV: open Skinmax → scan oat milk latte → skin impact 3/10 → "ARE YOU KIDDING ME" | Shows the product doing the thing. Removes doubt. High install rate. |
| 3. UGC reaction | Creator on iPhone: "I scanned my lunch and—" (shows app, genuine shock) — this is the £50-75 Fiverr output | Social proof. Raw footage. Beats branded every time (UGC 2.4x trust). |
| 4. Myth buster / listicle | "3 'healthy' foods secretly destroying your skin: #1 oat milk… #2 smoothie bowls… #3—" | Educational + entertainment. High save/share rate → algo boost. |
| 5. Before/after | "Day 1 vs Day 14 tracking food with Skinmax." Use your own face (Day 1) + any user data you have by Day 8+. | The money shot. Save for Day 8+ once you have real data. |

# 11. Meta Ads — Setup Guide (corrected for £600 at £1K total)

## 11.1 Pre-launch setup (Day 1-3, no spend)

- Meta Business Manager account at business.facebook.com.

- Ad Account inside Business Manager (UK or US, not personal).

- Facebook Page for Skinmax (basic is fine — needed to run ads).

- Instagram Business account linked to the Facebook Page.

- Meta SDK in app. Track: Install, StartTrial, Subscribe, Purchase (see §3.2).

- Conversions API (CAPI) server-side from Supabase Edge Functions. Recovers 20-40% of iOS conversions that SKAN drops.

- Register the app in Meta (Settings > Apps > iOS, add bundle ID).

- SKAdNetwork schema: set your conversion schema in App Dashboard > SKAdNetwork Configuration — optimize for trial/subscribe, not install.

- Upload ALL creatives to Ads Manager — don't launch yet.

## 11.2 Campaign structure (MANUAL not Advantage+ at this budget)

| Setting | What to set |
| --- | --- |
| Campaign objective | App Promotion (Manual). NOT Advantage+ App Campaign at £600 budget. |
| Optimization | App Installs (iOS). Switch to "App Event: StartTrial" once 50+ trials collected (Day 8+). |
| Bid strategy | Lowest Cost, no cap. Cap at this budget strangles delivery. |
| Ad sets | Two ad sets: (a) UK Women 18-35, (b) US Women 18-35. Separate budgets. Geo always separate. |
| Daily budget per ad set | £30/day per set from Day 5 (6 days × 2 sets × £30 = £360). Remaining £240 held for Day 9-10 scale on winner. |
| Placements | Advantage+ placements. Meta picks between Reels, Stories, Feed, Explore. Exclude Audience Network (quality is trash for subscriptions). |
| Audience | Women, 18-35, UK or US. NO interest targeting. Advantage Detailed Targeting ON. |
| Age bid modifier | 18-24 at -30% (Adapty: this demo starts trials, doesn't convert to paid). |
| Creatives per ad set | 3-5 ads. Mix: 1 problem-agitate, 1 demo POV, 1 UGC reaction, 1 listicle, 1 testimonial if you have one. |
| iOS 14+ setting | Enable "iOS 14+ campaign" — mandatory for SKAN attribution. |

## 11.3 Creative rules (the 70-80% of performance)

- Vertical 9:16. 15-30 seconds. Captions burned in (85% of Facebook video is watched muted).

- First 3 seconds are 90% of the job. Hook HARD. No logo, no intro card.

- Raw iPhone footage beats polished 2-3x on Meta (AppsFlyer 2025). Looks like an Instagram Story, not a TV ad.

- Show the app doing something in the first 8 seconds. A screen recording of the food scan → Skin Impact score is the killer shot.

- CTA at end: "Get Skinmax — link in bio / sound on." Never "Download now" (Meta throttles sales-y language).

## 11.4 Benchmarks to judge by

| Metric | Target | Source / note |
| --- | --- | --- |
| iOS CPI (Women 18-35, health) | £1.50 - £4.00 | Business of Apps / Mapendo 2025. Day 1-3 will be £5-8 — it's the learning phase, don't panic. |
| CTR | > 1.5% | Under 1% = the creative is dead, pause it. |
| Install → Trial | 5-10% | AI apps sit at 5.31% on average (Adapty). Anything above 8% is good. |
| Trial → Paid | 8-12% | Below 5% means paywall/pricing leak — fix before spending more. |
| Install-to-paid % overall | 0.5-1.2% | RevenueCat weekly + trial apps, health vertical. |
| Blended ROAS (30d) | 0.4-0.7x by Day 30 | You won't be profitable in 10 days. ROAS > 1.0 arrives Month 2-3. Buyers know this. |

The #1 iOS mistake — treating Meta's in-dashboard revenue as truth iOS attribution has 30-50% gaps on some days (Adapty). Meta will underreport. Compare total App Store revenue (App Store Connect) vs total ad spend for blended ROAS — do not trust Meta's purchase value column in isolation.

# 12. UGC Creator Brief (copy-paste to Fiverr / Influee)

SKINMAX — UGC VIDEO BRIEF App: Skinmax — AI food + face scanner that shows how your diet affects your skin. Cal AI but for skincare. Target audience: Women 18-35 who buy skincare products but have never connected diet to breakouts. Deliverable: 2 videos, 15-30 seconds each, vertical 9:16, iPhone only. Raw audio. No ring light. Vibe: You're FaceTiming a friend. You just discovered a hack and need to tell someone. Excited, a little shocked. VIDEO 1 — REACTION / DISCOVERY 0-3s (Hook): "Okay I found the most unhinged app — it literally tells you which foods are wrecking your skin." 3-15s (Demo): [Hold phone, open Skinmax, take a food scan of whatever's in front of you — show the Skin Impact score on screen] 15-25s (Reaction): "Wait wait wait. My OAT MILK? 3 out of 10?? I drink this EVERY morning." [genuine shocked face] 25-30s (CTA): "Going to keep using this. Skinmax. Download link is in my bio if you want to try it." VIDEO 2 — PROBLEM-AGITATE 0-3s (Hook): "POV: you finally figure out why your £200 skincare routine is doing nothing." 3-10s (Problem): "You're stacking serums, retinol, niacinamide — but still eating like your skin isn't watching." 10-20s (Solution): "Skinmax scans your food and tells you exactly how it hits your skin. [screen record]" 20-30s (CTA): "I'm kind of obsessed. Link's in my bio, it's called Skinmax." HARD RULES • iPhone camera only. • Natural light, no ring light. • Raw audio (no music). • No edits, no captions added. • DON'T say "sponsored" or "#ad" — we'll add that legally as needed. • Mispronounce things a little. Perfect = fake.

# 13. The 10-Day Plan — with technical milestones

Every day has: one primary outcome, spend, dev tasks, marketing tasks, and a "do not skip" line. If you only have 6 hours that day, do the things under "minimum."

## Day 1 — Lock product scope, order creators, research viral formats

Spend: £150 (3 Fiverr creators × £50 each)

Dev (critical):

- Fix the 3 Design-Audit red flags: brand color drift (#C24A1E → #FF7A5C in SkinmaxColors.swift), 3 system-font violations (AnalyticsContainerView:311, ProgressView_:209, SkinDetailView:69), FoodLogSheet 3-step flow scaffold.

- Lock the app name to Skinmax everywhere — bundle ID, display name, onboarding copy, icon. If there are lingering Glowbite strings, grep and replace.

- Add Sign in with Apple button as primary on a new WelcomeView.

- Stub Google Sign-In with the right SDK version (v7.1.0+) — wire later.

Marketing:

- Order 3 Fiverr UGC creators at £50 each. Send the brief from §12. Delivery ETA Day 4-5.

- Viral research (§10): 2 hours on TikTok, save 30 videos, pick 5 formats.

- Create Meta Business Manager, Ad Account, FB Page, IG Business (all unspent prep).

- X post #1: "Launching Skinmax in 10 days. AI food + face scanner for women. No VC, no team. Here's the plan 🧵"

Do NOT skip: the 3 Design-Audit fixes. A buyer opening the app for the first time will notice the wrong brand color in 2 seconds and your diligence score drops.

## Day 2 — Finish onboarding flow + paywall

Spend: £0

Dev (critical):

- Build the 11-screen onboarding from §6. Use a single OnboardingViewModel owning the quiz state.

- Build paywall v1 per §7. StoreKit 2 products configured in App Store Connect: skinmax.weekly (£4.99/wk + 3-day trial), skinmax.monthly (£9.99/mo), skinmax.yearly (£39.99/yr).

- Hook trial_start + subscribe events to Meta SDK + your analytics.

- Integrate Conversions API endpoint in Supabase Edge Functions.

Marketing:

- Record 5 screen recordings of the app (onboarding, food scan, face scan, Glow Score reveal, paywall).

- Record 2 talking-head videos in the viral formats you chose yesterday.

- Stand up a Carrd.co landing page: skinmax.app or skinmaxapp.com — headline, one screen recording, email capture, App Store link placeholder.

- X post #2: educational + demo video (template #2 from V1 draft).

## Day 3 — Cut ad creatives + submit to App Store

Spend: £0

Dev (critical):

- Fix analytics page: dual-axis chart (skin 0-100, food 0-10 normalized). Emoji-circle pattern for AI insights. See Design-Audit.md lines 41-47.

- Crash pass. Run through: kill app during paywall, airplane-mode a scan, rotate during camera, black screen in poor light.

- Submit to App Store via Xcode → App Store Connect. Screenshots using Mockuuups or similar — 6.7" + 6.1". Expedited review is NOT available for a first-time submission; expect 24-48h.

Marketing:

- Cut 8 ad creatives using your footage + AI tools (ElevenLabs voiceover, CapCut captions).

- Upload all creatives to Meta Ads Manager. DO NOT publish the campaign.

- Post 2 organic TikToks + 2 Reels using the same creatives — free reach while waiting for review.

- X post #3: progress + first demo video. Keep the thread momentum.

## Day 4 — Ship, QA live, prep launch while in review

Spend: £0 (unless app is already live — then see Day 5)

Dev:

- If rejected: read the rejection email. Fix. Resubmit within 2 hours — first-time fixes often re-approve in 4-6h.

- If approved and live: pin App Store link in X bio, IG bio, TikTok bio.

- Smoke test: download from TestFlight + public App Store with a different Apple ID. Run through: install → sign in with Apple → onboarding → paywall → start trial → face scan → food scan → analytics view → sign out → restore purchases.

Marketing:

- Fiverr UGC videos start landing today. Review each within 2 hours — iterate once if needed.

- X post #4: contrarian hot-take about food + skin, with video proof.

- Post TikTok + Reel #4 (UGC reactions if they've arrived).

- DM 10 micro-influencers (5-30k followers, skincare/wellness): offer free lifetime premium for an honest post.

## Day 5 — Launch Meta Ads (finally)

Spend: £60 (£30/day × 2 geo ad sets)

Dev:

- Verify Meta SDK events fire on a live device: install, trial_start, subscribe. If any are silent in Events Manager, FIX before spending more than £60.

- Verify CAPI events show up in Meta Events Manager under "server" column.

Marketing:

- Launch 2 ad sets per §11.2. 3-5 creatives each. Let them burn for 48h untouched.

- Organic volume: 5+ posts across TikTok/Reels. Your UGC videos are the ammo now.

- X post #5: "Day 5 of building Skinmax. Here's the playbook I'm using [thread]" — recap thread with real numbers.

- Post on r/SkincareAddiction, r/acne, r/30PlusSkinCare — answer questions, comment-depth mention of app.

## Day 6 — Hands off ads, push organic hard

Spend: £60

Dev:

- A/B test on paywall: Variant B (annual-only trial). 50/50 split by install UUID.

- Tune your Glow Score computation if early users are all getting 60-70 scores — unless true, this is a bug in the spread.

Marketing:

- Do NOT edit Meta campaigns. Meta learning phase needs 48h untouched. Look but don't touch.

- 9 Reels posted (the Runnify cadence from Day 2).

- X post #6: POV video — "POV: you scan your smoothie and find out it's giving you acne."

- Ask first 10 users (DM / email) to leave an App Store review. Reviews drive ASO more than anything else in the first 30 days.

## Day 7 — First real data read, kill losers

Spend: £60

Marketing:

- Meta Ads data review: which creative has CPI < £3 and CTR > 1.5%? Those scale. Anything CPI > £5 OR CTR < 1%: pause.

- If 1 creative is way ahead: 3x its budget share within the ad set by increasing the dup.

- Submit to Product Hunt with scheduled Thursday launch next week.

- X post #7: launch-is-live recap. Pin this tweet. Tag @levelsio @marc_louvion @iliasism @kirillzubovsky.

- DM 5 more micro-influencers with early results data: "X downloads in Y days, here's the demo."

## Day 8 — Retargeting + social proof push

Spend: £60 (include one £20 retargeting ad set)

Dev:

- If <5% trial-to-paid: STOP spending and debug the paywall. Most likely causes: pricing copy, no social proof on the paywall, missing Restore Purchases button.

Marketing:

- Retargeting ad set: Custom Audience = app visitors who didn't start trial. New "social proof" creative — overlay of real 5-star reviews + download count.

- X post #8: transparency thread. Real numbers. Real CPI. Real revenue. THIS is the kind of post that gets acquirer DMs.

- Create a 1-minute "best of" Reel/TikTok compiling top moments. Pin it.

- If Product Hunt is scheduled, confirm 10 friends to upvote in the first hour.

## Day 9 — Scale winners, expand audience

Spend: £100 (double down on winning ad set if CPI < £2.50)

Marketing:

- If CPI < £2.50: double budget on the winning creative. If not, hold at £60 and cut losing ads more aggressively.

- Switch Meta optimization goal from "App Installs" to "App Event: StartTrial" (if you have 50+ trials).

- Test expanding audience: 25-44 ad set OR US-only at higher bid.

- Calculate your unit economics ruthlessly: CPI, trial rate, paid rate, gross MRR. This is the slide acquirers ask for.

- X post #9: user success story — real user, real quote, permission granted.

## Day 10 — Recap, flywheel plan, signal to acquirers

Spend: £100

Marketing:

- Full 10-day recap X thread with every number. Installs, CPI, MRR, trial-to-paid, retention, revenue. Post at 14:00 UTC (highest engagement window).

- The LAST tweet in the thread: "Open to conversations. DMs open." This is the invitation for acquirers.

- Calculate: at current CPI + conv rate, how much daily ad spend to hit £3K MRR by Day 30? That's your Day 11-30 budget plan.

- Order next batch of 3 Fiverr creators using the winning format as the brief.

- Do NOT withdraw any revenue. Every £ back into ads + UGC for Days 11-30.

# 14. Day 11-30: The Exit Sprint

The first 10 days are your launch. The next 20 are your negotiation.

## 14.1 Week 2 (Day 11-17) — scale what works, fix what leaks

- Reinvest 100% of revenue + the £300 you didn't spend into Meta Ads. Cap daily spend at 2x yesterday's revenue to avoid burning unsustainably.

- Ship weekly paywall A/B test #2 — vary the social proof count, testimonial, or CTA copy.

- Ship 2 UGC creators worth of new content every 3 days. Creative fatigue hits around day 5 on Meta.

- Build and publish a /metrics page on skinmaxapp.com (Stripe-style public transparency). Acquirers love this.

- Email 5 likely strategic acquirers by Day 14 (MyFitnessPal, Flo, Noom, Headspace, a beauty-tech series-A team).

- X: daily build-in-public post. 1 thread on Day 14 with Week 2 numbers.

## 14.2 Week 3 (Day 18-24) — buyer outreach + start listing prep

- Day 20 soft deadline: have an inbound DM OR open a conversation with at least one strategic. If not, move to listing.

- Prepare the listing pack (whether Flippa or private): 1-page metrics deck, 30-day revenue graph, App Store Connect screenshots, retention cohorts, tech stack doc, handover Loom (30 min).

- Clean the codebase: remove TODO comments that look alarming, delete dead files, ensure README.md reads like a professional handover.

- Create an Acquirer FAQ doc: "How does pricing work?" "What's gross margin?" "How do you handle face photo storage?" "Do you have IP on the AI?" — 15-20 Q&As. Saves 80% of diligence time.

- X: Day 21 three-week milestone thread.

## 14.3 Week 4 (Day 25-30) — close or list

- Best case: you're in active negotiation with 1-2 strategic acquirers. Push for close by Day 30.

- Realistic case: list on Flippa Day 25 + send cold emails to 20 more strategics.

- Worst case: no acquirer, keep the business. Recalculate unit economics, decide Month 2 budget (reinvest 70% of revenue until £10K MRR).

- Regardless of outcome: Day 30 X thread with the final number. "Here's what 30 days built." This is the tweet that creates inbound offers for the next 90 days — don't skip it if the first sale falls through.

## 14.4 Due diligence checklist (what a buyer will ask for in 48h)

- Read-only App Store Connect access.

- Meta Ads Manager read access (or CSV export).

- StoreKit transactions CSV (last 30 days).

- Amplitude/PostHog dashboard read access.

- Supabase project read access (or DDL + anonymized data export).

- GitHub repo access + CHANGELOG.md.

- P&L for the 30 days (simple Sheets is fine — include Apple's 15% cut, OpenAI cost, ad spend).

- IP confirmation — you own all code, no stolen assets, no open-source with GPL obligations.

- Privacy / TOS / Data Processing Addendum docs.

- Customer list size + churn cohorts.

Have this folder ready by Day 18 A buyer's time-to-yes drops 70% when diligence docs are ready on Day 0 vs. Day 7. Pre-build the folder in Drive, share with view-only link on first serious conversation.

# 15. Revenue Math — corrected with real benchmarks

## 15.1 Conservative / Aggressive by Day 10 (first £1K spent)

| Metric | Conservative | Aggressive |
| --- | --- | --- |
| Meta ad spend | £600 | £600 |
| CPI (iOS, W18-35) | £3.20 | £1.90 |
| Paid installs | ~188 | ~315 |
| Organic installs (free, UGC + X + Reels) | 150-300 | 500-900 |
| Total installs | 340-490 | 815-1,215 |
| Install → Trial (AI apps ~5-10%) | 6% | 10% |
| Trials started | ~20-29 | ~82-122 |
| Trial → Paid (8-12%) | 8% | 12% |
| Paying subscribers by Day 10 | ~2-3 | ~10-15 |
| Week 1 revenue (£4.99/wk) | £10-15 | £50-75 |

Read this carefully Day 10 revenue will be small. That is NORMAL. Trial-to-paid conversions happen on Day 4 of the subscription, so most of your Day 1-10 trial starters don't convert until Day 11-17. The £100K+ exit is sold on the TRAJECTORY of Day 21-30, not the absolute Day 10 number.

## 15.2 Day 30 target (reinvesting aggressively)

| Metric | Floor (£100K) | Stretch (£150K+) |
| --- | --- | --- |
| Cumulative ad spend | £2,500 | £5,000 |
| Cumulative installs | ~2,500 | ~5,000 |
| Paying subs | 80-100 | 150+ |
| MRR (weekly → monthlyized) | £1,600 - £2,000 | £3,000+ |
| ARR | £19,200 - £24,000 | £36,000+ |
| Valuation at 5x ARR | £96K - £120K | £180K+ |
| Valuation at 4x annual profit (~50% margin) | £38K - £48K | £72K+ |

The multiple you get depends on who buys Strategic acquirer (beauty-tech fund, MyFitnessPal, Noom): 5-7x ARR because they pay for distribution fit. Acquire.com buyer: 2.5-4x PROFIT because they pay for cash flow. Target strategics first; fall back to profit-multiple only if no strategic lands.

# 16. Mistakes That Will Burn Your £1,000 (expanded)

| # | Mistake | Why it's fatal + what to do |
| --- | --- | --- |
| 1 | Editing ads during learning phase | Meta needs 50+ events over 48h to optimize. Editing resets it. 2 days of budget burned. Set + forget Day 5 → Day 7. |
| 2 | Interest targeting ("skincare enthusiasts") | Narrow targeting chokes delivery at £30/day. Go broad: Women 18-35 per geo. Advantage Detailed Targeting ON. |
| 3 | Polished, studio creatives | Raw iPhone UGC converts 2-3x better on Meta (AppsFlyer). Your ads must look like an Instagram Story, not a TV spot. |
| 4 | Soft paywall "to boost conversion" | Soft paywalls lift trial starts ~50% but drop LTV 21% (Adapty). At £1K budget you need LTV per paying user to make £100K exit math work. Hard paywall. |
| 5 | Launching ads before app is live | Every pound on a live ad while the App Store link is broken = incinerated budget. Only launch ads Day 5 (not Day 4) to give review buffer. |
| 6 | Ugly App Store listing | Your App Store page IS the landing page. 5 screenshots, preview video, compelling subtitle, 100-char description. ASO with mid-volume keywords. |
| 7 | Missing Meta SDK + CAPI | #1 technical reason small-budget campaigns fail. Algorithm flies blind. Set up BEFORE spending £1. |
| 8 | Splitting budget across TikTok Ads + Google + Meta | At £1K you cannot afford multi-platform paid. Meta for paid, TikTok for ORGANIC, Google never. Multi-platform paid is a £5K+/mo decision. |
| 9 | Panicking Day 1-2 | Day 1 CPI of £8 is normal. The algorithm needs volume. Day 7 CPI often drops to £1.50-3. Trust the process, budget caps enforce discipline. |
| 10 | Taking profits before Day 30 | If £200 Week 1 revenue goes to your bank, the flywheel dies. Every £ back into ads + UGC. Pay yourself from the exit, not the operating cash. |
| 11 | Skipping Sign in with Apple | Apple will reject. Bigger: acquirers see it as lazy. Implement per §3.3. |
| 12 | Medical claims | "Cure acne" / "treat redness" → FTC issue + App Review rejection + acquirer kill-switch. Stick to "insight," "tracking," "support." |
| 13 | Not building in public on X | Runnify got its acquisition DM because of public numbers. Zero exceptions: every day, one post with real numbers. Even if the numbers look bad. |
| 14 | Waiting for perfect before posting UGC organically | Post TikToks Day 2 even if the app isn't live yet — use the Carrd landing for email capture. Every day NOT posting is lost compounding. |
| 15 | Scope creep under "the buyer will want this" | They won't. Buyers want ONE loop that works, not three that kind-of work. Cut aggressively. Add features after the sale if they ask. |

# 17. Daily Metrics Tracker

Fill this in every evening from Day 5 onward. Export as CSV weekly. This table is literally the first thing a buyer wants to see.

| Day | Ad £ | Installs | CPI | Trials | Paid | MRR £ | D7 ret. | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Day 5 |  |  |  |  |  |  |  |  |
| Day 6 |  |  |  |  |  |  |  |  |
| Day 7 |  |  |  |  |  |  |  |  |
| Day 8 |  |  |  |  |  |  |  |  |
| Day 9 |  |  |  |  |  |  |  |  |
| Day 10 |  |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |

## 17.1 Benchmark thresholds

| Metric | Red line | Green line |
| --- | --- | --- |
| CPI | > £4.00 (pause ad) | < £2.00 (scale) |
| CTR | < 1.0% (pause) | > 1.5% |
| Install → Trial | < 4% (funnel broken) | > 8% |
| Trial → Paid | < 5% (pricing/paywall broken) | > 10% |
| Day-7 retention | < 15% | > 30% |
| App Store rating | < 4.0 (fix bugs fast) | > 4.6 |

The single rule If any metric hits its red line, STOP spending more ads until it's fixed. You are not pouring water through a leaky bucket. Patch first, then pour.

# 18. App Store Optimization — the 30-minute checklist

ASO drives the free organic installs that make your CPI math work. Mid-volume, lower-competition keywords beat head terms.

- App name: "Skinmax: AI Skin & Food Scanner" — 30 chars max, brand + category.

- Subtitle: "Glow Score, Food Impact, Habits" — 30 chars, orthogonal keywords (no name overlap).

- Keyword field (100 chars, hidden): skincare,glow,food,scanner,nutrition,acne,diet,beauty,wellness,routine,tracker,AI

- 5 screenshots in order: (1) Glow Score reveal, (2) Food scan result, (3) Onboarding personalization, (4) Analytics chart, (5) Social proof testimonial card.

- App preview video (15-30s): screen recording of food scan → result → Glow Score update.

- Description: first 3 lines are the most important ("More" hides the rest). Lead with problem, one-sentence solution, proof point.

- Category: Primary = Health & Fitness, Secondary = Lifestyle. (Not Food & Drink — lower buying intent.)

- Promotional text (170 chars, updateable without resubmit): "New users: 3-day free trial. Scan 1000+ foods. See your Glow Score in 30s 🌟"

- Ratings prompt after 2nd successful scan (SKStoreReviewController). Never before.

## 18.1 Review-generation tactics

- Ask in-app only after a win: food scan returns a result, trial starts, first face scan.

- Email 3 days after trial starts: "Loving Skinmax? Rate it 🌟 — every review helps another bestie find it."

- DM top 10 trial users day 2: "How's it going? Anything I can fix?" — half will also leave reviews without being asked.

- Target: 30+ reviews at 4.6+ by Day 30. This alone lifts organic installs 15-25% week-over-week.

# 19. Sources & Benchmarks (what's backing each number)

Every benchmark in this playbook traces back to one of these. If a source updates mid-campaign, revise the number.

- Runnify exit playbook — Stormy.ai, "From Zero to $100k Exit" (MRR, multiple, timeline, 9 Reels/day).

- Cal AI revenue + strategy — Inc., CNBC, Micro Empires, Money Making Story (2025-2026).

- Paywall + trial benchmarks — Adapty "High-Performing Paywall 2026" + RevenueCat "State of Subscription Apps 2025."

- Onboarding conversion rates — Paywall Pro "Complete Onboarding Breakdown: 9 Steps" + Airbridge "Subscription App Onboarding."

- Meta Ads iOS subscription tactics — Adapty "How to Spend Your First $10K on Meta Ads."

- iOS CPI by vertical — Business of Apps 2025 Cost Per Install report, Mapendo CPI 2025 report.

- Acquire.com fees, timelines, multiples — ExitBid Acquire.com Review 2026 + FE International SaaS DD checklist.

- Flippa timelines — Flippa.com official help center + sell-apps landing.

- Sign in with Apple + Google rules — Apple Dev documentation + WorkOS "App Store Authentication 2025."

- ASO ranking factors — App Radar 2025-2026, SplitMetrics "App Store Ranking Factors 2025 update."

# 20. Day 1 checklist — what to do in the next 3 hours

- Replace #C24A1E with #FF7A5C in SkinmaxColors.swift.

- Grep "Glowbite" across the whole project. Replace with Skinmax. Commit.

- Fix the 3 .font(.system(...)) violations from Design-Audit.md.

- Order 3 Fiverr UGC creators with the §12 brief. £150 spent.

- Spend 2 hours on the TikTok Viral Research Method (§10). Pick 5 formats.

- Create Meta Business Manager + Ad Account + Facebook Page + IG Business.

- Post X build-in-public tweet #1 (§13 Day 1).

- Confirm this playbook is printed or open on your second monitor for the next 10 days.

End of playbook.

Day 1 is today. Move.